Research Plan

Protecting Homes: A Network System for Families

1. What I Want to Find Out

Can I build a system that protects every device in my house from harmful websites without slowing down our internet or invading anyone’s privacy? I want to find out if one small computer can keep my whole family safe online, even when we’re using different devices in different rooms.

2. Why This Matters

My family has always worried about internet safety, especially for my younger siblings.In South Africa, we often can’t afford to spend on local security software, so we need practical solutions. Most security programs are either too costly, require installation on every single phone and tablet which can get complicated or they track everything you do online(horrible for privacy). I wanted a better way to solve this,that respects our privacy while still keeping us safe. That’s why I decided to build this myself for my expo project.

3. What I Hope to Achieve

Main Goals

- Build a durable internet filter using a Raspberry Pi computer that my family (and most others) can afford (around R900).

- Set up a relay script so parents know when someone tries to visit a blocked website on their network.

- Test if it works well enough to protect our entire house without slowing down our Wi-Fi.

See if one device can handle both our networks(my siblings live on the property with a seperate line)

Other Things I Want to Learn

- Understand how to respect privacy while still blocking bad websites and maintaining effectiveness

- Find out what doesnt work and what bypasses people might use to get around it(trust me i would know)

- Write clear instructions so other students can build this too(Its called Open-Source)

4. How Im Going to Do It

4.1 The Basic Plan

I’m going to use a small computer called a Raspberry Pi. It’s about the size of a deck of cards but powerful enough to handle almost every request that goes through our home network. Here’s what it will do:

- Act as the "gaurdian" for our internet by becoming our DNS server (its what translates website names into IP addresses, think of it as a phonebook)

- Use Pi-hole which is free and checks websites against lists of known dangerous/of-age sites

- Keep a simple record of blocked websites (just the website name, time, and MAC address of the device that tried to visit it)

- Send my parents a message when something gets blocked

- Check extra-harmfull websites using Googles Safe Browsing tool API

4.2 My Step-by-Step Process

Step 1: Getting Everything Set Up (Weeks 1-2)

First, I need to get the Raspberry Pi working properly. I'll install the operating system on it (Raspberry Pi OS basically linux), then launch the Pi-hole software. After that, I have to change our router settings so all requests use the our server as their DNS server instead of our Internet-service-providers DNS server.

I also need to download the blocking lists. These are massive lists of harmfull websites that other people have collected and shared for free online(again,Open-Source). Ill test everything with safe websites first to make sure nothing breaks.

Step 2: Adding Extra Protection (Weeks 3-4)

Once the basic blocking works, I want to add another layer of security. Ill set up a programme called wireshark that can see which websites devices are trying to connect to, even if they use workarounds to hide it. This doesnt read anyones private messages or passwords; it just sees the website names.

Then I'll connect it to Google Safe Browsing, which is like having Google double-check if a website is dodgy. This is the same system Chrome uses to warn you about dangerous downloads.

Step 3: Making the Alerts Work (Weeks 5-6)

This is where I set up notifications. I m going to write a small Python script that watches the Pi-hole logs. Whenever something gets blocked, it will send an alert using WhatsApp or email since those are what parents usually check.

I also need to make sure the Pi doesnt keep logs forever as its a huge security issue. I would need to configure it to clear any data older than a week to protect everyones privacy.

Step 4: Testing with high-bandwidth Production Networks (Weeks 7-8)

Our house has alot of extenders because the Wi-Fi doesn t reach everywhere. I want to see if one Raspberry Pi can protect that amount of bandwidth at the same time. Ill configure the router to use the Pi for DNS, then test local large file transfers/website paints between devices.Ill also measure how much slower (or hopefully not slower) the internet feels when everything goes through the Pi.

4.3 What Information I ll Collect

Throughout my testing, I ll keep track of:

- How many websites get blocked each day

- What types of websites are being blocked (malware, inappropriate content, scams.)

- How fast websites load compared to before I installed the system

- Whether any good websites get blocked by mistake (false positives)

- If the notifications get delivered quickly

5. What I Need

Equipment

- Raspberry Pi 4 (4GB version) about R900 from online shops like Communica or PiShop

- 32GB microSD card   ; around R100 from Takealot

- Power supply and case about R250

- Ethernet cable R50 (or I can use one we already have)

Total cost: Roughly R1,300, which is way cheaper than commercial internet security subscriptions that cost thousands per year.

Software (all free)

- Raspberry Pi OS (free download)

- Pi-hole (free, open-source)

- Python 3 (free)

- Google Safe Browsing API (free for personal use)

- Blocking lists from the internet (free community lists)

6. Privacy and Being Responsible

How Ill Protect Everyone s Privacy

This was really important to me. I don t want to spy on my family ,I just want to keep us safe. Here,s how I m making sure the system is fair:

- No reading messages: The system only sees website names, not passwords, messages, or what you re actually looking at on a page

- Minimal records: I only save the website address, the time, and which device it was (like my dads phone  or Computor)

- Auto-delete: Everything older than 7 days gets deleted automatically

- Stays at home: None of this information goes to the internet or to any companies. It all stays on the Raspberry Pi in our house

- Secure storage: The log files are protected so only people with the password can read them

Being Honest and Getting Permission

- I talked to my whole family about this project before starting, and everyone agreed to let me test it

- For the science expo demo, I ll have a sign explaining exactly what the system does

- Anyone who helps me test it will know what information is being collected

- My expo presentation will show charts and statistics, not specific people s browsing

7. What I Think Will Happen

What I Hope to Build

- A working system that other families can copy for under R1,500

- A website dashboard showing how many threats were blocked (I can show this at the expo)

- Notifications that actually work and arent annoying

- A complete guide with screenshots so anyone can build this themselves

What I Hope to Prove

- That the system blocks at least 95% of known bad websites

- That our internet doesn t get noticeably slower (hopefully less than 50 milliseconds extra delay)

- That one device really can handle two separate networks

- That good websites almost never get blocked by mistake (less than 1% false alarms)

- That this is something students my age can actually build and understand

8. Problems I Might Face

Technical Stuff That Might Not Work

- Smart people can get around it: If someone changes their phone s DNS settings or uses a VPN, they can bypass my system completely. There s not much I can do about this without getting frustrated.

- New blocking tricks: Some websites now use encrypted DNS (DoH or DoT), which makes it harder to block them.

- It cant see everything: The system only sees website addresses, not actual page content. So if bad stuff is hidden on a normally good website, it wont catch it.

- Router issues: Some cheap routers dont let you change DNS settings easily. I would probably need to help other families check if their router can do this.

Other Challenges

- Keeping lists updated: The blocking lists need to be updated regularly. I ll need to set up automatic updates.

- False Positives: Sometimes good websites get blocked by accident. I ll need to create an easy way to unblock them.

- Cost: While R1,300 is cheaper than subscriptions, it s still a lot for some families. Maybe I can find used Raspberry Pis to make it more affordable.

- Technical support: If this actually works, I might need to help other people set it up, which could be time-consuming.

9. My Timeline

Term 1, Weeks 1-2: Read about network security and finalize my exact plan. Order the Raspberry Pi and other equipment.

Term 1, Weeks 3-4: Install Pi-hole and get basic blocking working. Test it with my pc first before connecting the whole house.

Term 1, Weeks 5-6: Add the SNI monitoring and Google Safe Browsing. Start collecting data about what gets blocked.

Term 2, Weeks 1-2: Build the notification system and test it properly. Make sure my parents actually get the alerts.

Term 2, Weeks 3-4: Try connecting both our home networks to one Pi. Measure internet speed and blocking accuracy.

Term 2, Weeks 5-6: Analyze all my data, make graphs and charts, and write up my final report. Prepare my expo presentation.

10. How Ill Know If It Worked

Ill consider my project successful if:

- It blocks at least 95 out of every 100 dangerous websites (based on test lists)

- Notifications arrive within 30 seconds of someone trying to visit a blocked site

- Websites dont take more that 0.05ms longer to load than before

- Both our networks can use the same Pi without problems

- Less than 1 out of every 100 blocked sites is actually safe (false positive rate below 1%)

- My instructions are clear enough that another student/family could follow them

- My family actually feels safer online and wants to keep using it after the expo

11. Where I Got My Information

I researched this project using several online resources that helped me understand how internet filtering works:

- Pi-hole official documentation and guides (https://docs.pi-hole.net)

- Google Safe Browsing information (https://developers.google.com/safe-browsing)

- YouTube tutorials about Raspberry Pi setup and networking (especially channels like Crosstalk Solutions and NetworkChuck)

- Firebog blocklist collection (https://firebog.net)

- The Raspberry Pi Foundation s educational resources

- Conversations with ChatGPT to understand technical concepts and troubleshoot ideas

- South African online tech forums and communities on Reddit

- Local Raspberry Pi suppliers  websites (Communica, RobotICS) for South African pricing and support agents

- Claude Sommet 4.5 for proofchecking compatability

12.My Final Thoughts

I m really excited about this project because it solves a real problem families encounter, and it could help other South African families too. The internet is amazing but it can also be dangerous, especially for younger kids. I want to prove that not being able to buy expensive software to stay safe doesnt stop you from putting in an hour or 2 into protecting your household.Even if everything doesn t work perfectly, I know Ill learn enough about networking, programming, and cyber security to keep me updated for years, whether I end up studying computer science or just being a more well-rounded individual this will help.

Most importantly, I want families to see my project and think that it can benefit them too.Tech shouldnt be scary. If a Grade 9 learner can succesfuly do this project from scratch for R1,3k or less i will consider this a success.